Background Information Required for Approval of State PIPs for 2013-14

F.M.R. Code- B 4 & 5: infrastructure

Infrastructure- Annexure -I

New Constructions – I - (To include Absolutely New Constructions only)

| Name of the District | Type and Name of the Facility | No. of Beds Proposed | Population to be covered by the facility | Timeline for completion | Total Project cost (Rs. In lakhs) | Total funds proposed for 2013-14 (Rs. In lakhs) | Justification for Facility |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Bishnupur | District ware-house (B.17.1) |  |  | 1 yr | 30.00 | 30.00 (B.17.1) | There is not ware-house available in the district and all the drugs & equipments are likely to be damaged |

Infrastructure- Annexure -II

New Constructions II – (Rented to own Building/ Additional Building/ Major upgradation/ MCH Wings)

| Name of the District | Type and Name of the Facility | Population covered by the facility | No. of existing bed | No. of additional bed proposed | Any additional infrastructure proposed | OPD/month (average since April 2012) | IPD/month (average since April 2012) | Normal Deliveries per month (average since April 2012) | C-section per month (average since April 2012) | Bed occupancy per month (average since April 2012) | Timeline for completion | Total Project cost (Rs. In lakhs) | Total funds proposed for 2013-14 (Rs. In lakhs) | Justification |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| BPR | CHC Moirang | 117317 | 22 | 10 | Construction of Male & Female wards | 3016 | 267 | 10 | 0 | 40.45 | 1.6 yr | 75.0 | 50.0 | The ward building is more than 30 yrs old with CGI roofing having worst condition and many holes and the walls are shattered |
|  | PHC Ningthoukhong | 46574 | 6 | 3 |  | 890 | 25 | 1 | NA | 10.42 | 1.5 yr | 98.00 | 70.00 | The PHC is functioning in an old building and it is operstionalized 24 X 7 delivery services |
|  | DPMU office (B.17.4.1) |  |  |  | Extension/ construction of DPMU office |  |  |  |  |  |  | 25.0 | 25.0 | The DPMU office is attached to a 10 sq. ft. room with 5 official/ staff which make difficult for PMU operational |

Infrastructure- Annexure -III

Repair & Renovation of existing structure:

| Name of the District | Type and Name of the Facility | Population covered by the facility | No. of existing bed | No. of additional bed proposed | Any additional infrastructure proposed | OPD/month (average since April 2012) | IPD/month (average since April 2012) | Normal Deliveries per month (average since April 2012) | C-section per month (average since April 2012) | Bed occupancy per month (average since April 2012) | Timeline for completion | Total Project cost (Rs. In lakhs) | Total funds proposed for 2013-14 (Rs. In lakhs) | Justification |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Bpr | PHC Leimapokpam | 12759 | 4 | 2 | Repairing of IB with water supply system | 535 | 5 | 3 | NA | 4.16 | 1 yr | 15.0 | 15.0 | The PHC is operationalised 24 X 7 delivery services but no water pipe fitting available and all the walls are of worse condition |
|  | SC Kkeinou | 6485 | NA | NA | Repairing of the IB | 418 | - | 0 | - | - | I yr | 4.0 | 4.0 | The Sc is an old one and all the walls and windows are being shattering |

Infrastructure- Annexure -IV

Ongoing / Spill Over Works

| Name of the District | Type and Name of the Facility | Year of Approval of Project | Total Project Cost | Amount Approved in 2011-12 (if any) | Amount Approved in 2012-13 | Amount Proposed for 2013-14 (if any) | Remaining Amount (if any) | Physical Progress till date | Time Line for Completion | Justification |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Bpr | SC Pukhrambam | 2010-11 | 3.0 |  |  |  |  | Completed |  | Fund not received |
|  | SC Irengbam | 2010-11 | 3.0 |  |  |  |  | Completed |  | Do |
|  | SC Ngaikhong Khullen | 2010-11 | 3.0 |  |  |  |  | Completed |  | Do |
|  | SC Phubala | 2010-11 | 3.0 |  |  |  |  | Completed |  | Do |
|  | DH, establishment of Integrated Lab | 2012-13 |  |  | 10.0 |  |  | Not started |  | Fund not received |
|  | DH, Establishment of MRD | 2012-13 |  |  | 10.0 |  |  | Not started |  | Do |
|  | CHC, Nambol- Repairing of Ward Toilets | 2012-13 |  |  | 8.0 |  |  | Not started |  | Do |
|  | PHC, Karang – new construction | 2012-13 |  |  | 71.50 |  |  | Not started |  | Do |
|  | PHC Kwakta – new construction | 2012-13 |  |  | 71.50 |  |  | Not started |  | Do |
|  | SC Ithing Khola – new construction | 2012-13 |  |  | 20.02 |  |  | Not started |  | Do |

Infrastructure- Annexure -V

Achievements in Infrastructure Development -

| Health Facility | Year | No. Sanctioned | Progress of New Constructions |
| --- | --- | --- | --- |
|  |  |  | No. Completed | No. Under Construction | No. Sanctioned but Yet to start |
|  |  | High Focus Districts | Non High Focus Districts | High Focus Districts | Non High Focus Districts | High Focus Districts | Non High Focus Districts | High Focus Districts | Non High Focus Districts |
| DH | Start of NRHM till 2012-13 |  | 1 |  |  |  | 1 |  |  |
|  | In 2012-13 |  |  |  |  |  |  |  |  |
| SDH and other hospitals above CHC | Start of NRHM till 2012-13 |  |  |  |  |  |  |  |  |
|  | In 2012-13 |  |  |  |  |  |  |  |  |
| CHCs | Start of NRHM till 2012-13 |  |  |  |  |  |  |  |  |
|  | In 2012-13 |  |  |  |  |  |  |  |  |
| PHCs | Start of NRHM till 2012-13 |  | 4 |  | 2 |  |  |  | 2 |
|  | In 2012-13 |  | 2 |  |  |  |  |  | 2 |
| APHC/ Others | Start of NRHM till 2012-13 |  |  |  |  |  |  |  |  |
|  | In 2012-13 |  |  |  |  |  |  |  |  |
| Sub-Centers | Start of NRHM till 2012-13 |  | 16 |  | 12 |  | 2 |  | 2 |
|  | In 2012-13 |  | 2 |  |  |  |  |  | 2 |